# Project Wide Documentation Record

Coin Flip Defense Sentinel shared record and final compilation guide

# Purpose

Use this record for information that crosses team boundaries or belongs in the final capstone documentation. Team forms remain the source for subsystem details. This document records the approved project baseline, integration state, requirements evidence, milestones, shared decisions, risks, evaluation results, and final assembly status.

| Record | Current value |
| --- | --- |
| Project | Coin Flip Defense Sentinel |
| Course | CS 4398 |
| Documentation coordinator | Cade |
| Last updated | Enter date and time |
| Documentation freeze date | Enter date |
| Final report location | Enter link or path |

# Approved Project Baseline

Sentinel accepts a Windows executable and evaluates it with signature matching, static machine learning, and behavioral machine learning. It then produces an explainable verdict grounded in telemetry and mapped to MITRE ATT&CK. The evaluation compares the contribution of each detection layer, including tests on malware families withheld from training.

## Committed Deliverables

SHA 256 signature lookup and YARA rule scanning

Static feature extraction and static ML classification

Isolated and revertible dynamic sandbox execution

Behavioral telemetry, feature engineering, and behavioral ML classification

LLM threat explanation with MITRE ATT&CK mapping

Analyst web dashboard

Quantitative comparison and held-out family experiments

## Deferred Scope

Full real-time antivirus or EDR installation

Custom kernel drivers or real-time file interception

Automatic remediation or ransomware rollback

Live memory forensics

Real-time network intrusion detection

Support beyond Windows executables

Commercial competition with enterprise antivirus products

# Requirements Traceability Matrix

| ID | Requirement | Responsible teams | Design or implementation evidence | Test evidence | Status |
| --- | --- | --- | --- | --- | --- |
| FR01 | Accept executable files through web upload or API | Frontend and Backend |  |  |  |
| FR02 | Query file hashes against a known signature database | Malware Detection and Backend |  |  |  |
| FR03 | Compute a static ML malicious probability score | Machine Learning Malware Detection and Backend |  |  |  |
| FR04 | Detonate unknown binaries in an isolated sandbox | Dynamic Analysis and Backend |  |  |  |
| FR05 | Compute a behavioral ML risk score | Dynamic Analysis Machine Learning and Backend |  |  |  |
| FR06 | Generate an LLM report mapped to MITRE ATT&CK tactics | LLM Threat Intelligence with all analysis teams |  |  |  |
| FR07 | Display scores telemetry and reports in one dashboard | Frontend and Backend |  |  |  |
| FR08 | Log scan history for benchmarking and validation | Backend and Machine Learning |  |  |  |
| NFR Safety | Isolate the sandbox network and host | Dynamic Analysis and Integration |  |  |  |
| NFR Explainability | Report feature importance and evidence | Machine Learning LLM and detection teams |  |  |  |
| NFR Usability | Make the dashboard understandable to non-experts | Frontend and LLM |  |  |  |
| NFR Performance | Return static results within an interactive demo timeframe | Malware Detection Machine Learning Backend and Frontend |  |  |  |
| NFR Maintainability | Keep a modular Git-based architecture | All teams and Integration Lead |  |  |  |

# Master Milestone Record

| Planned timeframe | Milestone | Owner | Exit criteria | Actual completion | Evidence | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Weeks 1 to 2 | Architecture and Setup |  |  |  |  |  |  |
| Weeks 3 to 4 | Static Analysis Pipeline |  |  |  |  |  |  |
| Weeks 5 to 6 | Static ML Classifier |  |  |  |  |  |  |
| Weeks 5 to 8 | Dynamic Sandbox |  |  |  |  |  |  |
| Weeks 7 to 9 | Behavioral Features |  |  |  |  |  |  |
| Weeks 8 to 10 | LLM Integration |  |  |  |  |  |  |
| Weeks 9 to 11 | Dashboard Development |  |  |  |  |  |  |
| Weeks 11 to 13 | Integration and System Testing |  |  |  |  |  |  |
| Weeks 14 to 15 | Evaluation and Final Capstone Report |  |  |  |  |  |  |

# System Architecture Record

| Field | Team response |
| --- | --- |
| Architecture diagram link | Enter current value, decision, or link here |
| Deployment diagram link | Enter current value, decision, or link here |
| Primary technology stack | Enter current value, decision, or link here |
| Repository structure | Enter current value, decision, or link here |
| Environment definitions | Enter current value, decision, or link here |
| Shared data contracts | Enter current value, decision, or link here |
| Authentication approach | Enter current value, decision, or link here |
| Logging and observability | Enter current value, decision, or link here |
| Build and deployment process | Enter current value, decision, or link here |

## Cross Team Interface Register

| Interface ID | Producer | Consumer | Data or action | Schema or contract | Version | Test | Status | Owners |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

# Shared Decision Log

| Date | Decision ID | Question | Options | Decision | Reason | Teams affected | Approver | Evidence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Project Change Control

| Change ID | Requested by | Description | Scope schedule or quality effect | Teams affected | Decision | Approver | Date | Follow-up |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

# Shared Risk and Issue Register

| ID | Type | Description | Impact | Likelihood | Response | Owner | Due date | Status | Escalation |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Risk / Issue / Dependency |  |  |  |  |  |  |  |  |
|  | Risk / Issue / Dependency |  |  |  |  |  |  |  |  |
|  | Risk / Issue / Dependency |  |  |  |  |  |  |  |  |
|  | Risk / Issue / Dependency |  |  |  |  |  |  |  |  |
|  | Risk / Issue / Dependency |  |  |  |  |  |  |  |  |
|  | Risk / Issue / Dependency |  |  |  |  |  |  |  |  |

# Integration and System Test Record

| Test ID | Scenario | Requirements | Components | Environment | Expected | Actual | Status | Evidence | Defect |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Safety and Demonstration Readiness

| Check | Owner | Evidence | Result | Date | Reviewer |
| --- | --- | --- | --- | --- | --- |
| Sandbox cannot reach prohibited host or network resources |  |  |  |  |  |
| Sandbox resets to a known state after execution |  |  |  |  |  |
| Malware samples are stored and handled according to the team procedure |  |  |  |  |  |
| Secrets and credentials are absent from source and reports |  |  |  |  |  |
| Demo inputs and expected outputs are prepared |  |  |  |  |  |
| Failure and timeout paths are demonstrated safely |  |  |  |  |  |

# Evaluation and Results Record

Report results by detection layer and for the complete pipeline. Record the dataset version, threshold, sample count, and exact reproduction command with every metric table.

| Experiment | Dataset or family | Sample count | Layer or configuration | Accuracy | Precision | Recall | F1 | ROC AUC | FPR | FNR | Evidence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Field | Team response |
| --- | --- |
| Main quantitative finding | Enter current value, decision, or link here |
| Contribution of each layer | Enter current value, decision, or link here |
| Held-out family result | Enter current value, decision, or link here |
| Limitations | Enter current value, decision, or link here |
| Threats to validity | Enter current value, decision, or link here |
| Reproduction package | Enter current value, decision, or link here |

# Final Documentation Assembly Checklist

| Section | Source team or record | Owner | Draft complete | Reviewed | Final location | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Executive summary and problem statement |  |  |  |  |  |  |
| Scope and deferred work |  |  |  |  |  |  |
| System architecture and data flow |  |  |  |  |  |  |
| Technology stack and setup |  |  |  |  |  |  |
| Subsystem implementation details |  |  |  |  |  |  |
| API and data schemas |  |  |  |  |  |  |
| Security and sandbox safety |  |  |  |  |  |  |
| Dataset and model documentation |  |  |  |  |  |  |
| LLM prompt and MITRE ATT&CK mapping method |  |  |  |  |  |  |
| Dashboard and user workflow |  |  |  |  |  |  |
| Requirements traceability |  |  |  |  |  |  |
| Testing and defect summary |  |  |  |  |  |  |
| Evaluation method and quantitative results |  |  |  |  |  |  |
| Limitations and future work |  |  |  |  |  |  |
| References and licenses |  |  |  |  |  |  |
| Appendices with evidence and reproduction steps |  |  |  |  |  |  |

## Team Submission Tracker

| Team form | Owner | Last update | Complete | Coordinator review | Missing items | Final report sections populated |
| --- | --- | --- | --- | --- | --- | --- |
| Dynamic Analysis | Vincent and Jarrel |  |  |  |  |  |
| Machine Learning | Axel P and Diego |  |  |  |  |  |
| LLM and Threat Intelligence | J.J |  |  |  |  |  |
| Backend Development | D.G |  |  |  |  |  |
| Frontend Development | Sebastian |  |  |  |  |  |
| Malware Detection | Kyle |  |  |  |  |  |
| Documentation and All Rounder | Cade |  |  |  |  |  |

# Final Approval

| Field | Team response |
| --- | --- |
| Documentation coordinator approval | Enter current value, decision, or link here |
| Integration lead approval | Enter current value, decision, or link here |
| Team approval status | Enter current value, decision, or link here |
| Known omissions accepted | Enter current value, decision, or link here |
| Final version or commit | Enter current value, decision, or link here |
| Submission date | Enter current value, decision, or link here |